ETERNIA

Institutional Student Wellbeing Platform

Technical Specification & Architecture Document

| Document Status Final — For Agency & Investor Review | Infrastructure Strategy Cost-Optimized Modular Monolith |
| --- | --- |
| Initial Scale Target 0 – 10,000 Users (Phase 1) | Phase 1 Monthly Budget Rs. 8,000 – Rs. 15,000 / month |

## Table of Contents

1.  Executive Summary & Product Vision

2.  Core Identity & Platform Model

3.  Access & Onboarding Architecture

4.  Home Page — Core Feature Portals

5.  In-App Economy — Eternia Care Credits (ECC)

6.  System Roles & Permissions (RBAC)

7.  Modular Monolith Architecture Strategy

8.  Phase 1 Infrastructure — Startup Mode (0–10K Users)

9.  Phased Infrastructure Strategy (0–1,00,000 Users)

10.  Cost Comparison: Enterprise-First vs. Startup-Optimised

11.  Tech Stack — Full Specification

12.  Database Architecture & Schema

13.  API Design Standards

14.  Security Architecture

15.  Compliance — DPDP Act 2023

16.  Non-Negotiable Requirements Checklist

17.  Recovery Setup – Account Continuity & Identity Recovery Layer.

18. Escalation Model & Live Replacement Architecture

19. Intern Training & MIS Access Architecture

20. Wireframe & Role-Based Dashboard Definitions

21. Eternia Care Credit ( ECC )

# 1. Executive Summary & Product Vision

Eternia is a controlled-anonymous institutional student wellbeing platform built for colleges, universities, and professional institutions. It provides a structured, secure, and anonymity-preserving environment where students can access professional counselling, peer support, emotional release tools, sound therapy, and self-help resources — all mediated through institutional control rather than open public registration.

The platform operates as a closed, invite-only ecosystem. Access is gated through a three-layer institutional validation system: an Eternia Institution Code, a Grievance Officer QR scan, and device-level binding. No student is identifiable to other platform users. Personal identity data is encrypted, institution-controlled, and accessed only under defined crisis escalation protocols.

This document serves as the complete technical specification for the developer agency responsible for building Eternia. It defines the product architecture, access flows, feature modules, infrastructure strategy, security model, compliance posture, and delivery milestones.

Strategic Architecture Note — Version 3.0 This revision maintains the full product vision and all security principles of previous specifications. The only material change is to the infrastructure and deployment strategy. Previous versions specified enterprise-grade infrastructure (ECS clusters, autoscaling groups, Redis clusters, PgBouncer, multi-node HA setups) appropriate for a mature SaaS product at scale. Version 3.0 re-architects the deployment layer for an early-stage startup context: — Phase 1 targets 0–10,000 users with infrastructure costing Rs. 8,000–15,000/month. — The codebase is designed as a modular monolith: clean internal boundaries, stateless API, horizontal scaling possible without architectural rework. — The full scaling path to 1,00,000 users remains defined and achievable. — No product features, security controls, or compliance requirements have been removed.

## 1.1 Platform at a Glance

| Platform Type | Controlled-anonymous, institutional SaaS — not an open public app |
| --- | --- |
| Primary Users | Students of partnered institutions including Schools, Colleges, and Universities accessed exclusively via institutional tie-ups. |
| Access Model | 3-layer gated onboarding: Eternia Code → SPOC QR Scan → Device Binding |
| Student Verification Model | Dual verification model: University/College students verify using APAAR / ABC ID, while School students verify using ERP ID (institution-issued student serial number) |
| Anonymity Guarantee | Username-only public identity; PII encrypted and not accessible to peers |
| Core Modules | Expert Appointments, Peer Connect, BlackBox, Sound Therapy, Self-Help Tools |
| Internal Economy | Eternia Care Credits (ECC) — platform-native currency for service access |
| Architecture | Modular monolith — clean module boundaries, stateless API, horizontally scalable |
| Phase 1 Target | 0–10,000 users, 200–500 concurrent peak, Rs. 8,000–15,000/month infrastructure |
| Full Scale Target | 1,00,000 users with phased infrastructure upgrade, no codebase refactoring required |
| Compliance | DPDP Act 2023 (India), AES-256 encryption at rest, TLS 1.3 in transit |

# 2. Core Identity & Platform Model

Eternia is an anonymous institutional wellbeing platform. The word 'anonymous' here carries a precise technical meaning: students do not reveal personal identity publicly or to peers at any point within the platform. Their username — self-chosen during registration — is the only identity visible in any peer-facing context.

Critically, Eternia is not a social media application, not a public mental health app, and not a chatbot. It is a structured, moderated, institution-controlled environment. Every access point, every feature, and every data operation is scoped to the institutional relationship.

| What Eternia IS A closed institutional ecosystem A controlled anonymous platform A structured wellbeing service Institution-governed data environment A professional-grade SaaS product DPDP Act-compliant data processor A scalable, upgradeable platform |  | What Eternia IS NOT An open public application A social media or chat platform A diagnostic or clinical tool A Firebase hobby project A serverless architecture A consumer wellness app A one-time MVP with no scale path |
| --- | --- | --- |

## 2.1 Institutional Tie-Up Model

Eternia reaches students exclusively through institutional partnerships. An institution (college, university, professional body) signs an agreement with Eternia, receives an Eternia Code for their cohort, designates a SPOC (Single Point of Contact) / Grievance Officer, and receives a prebuilt QR-coded ID. The SPOC controls all student onboarding within their institution. No student can self-register independently.

This model creates a commercially sustainable B2B2C structure: Eternia sells institutional packages (with Care Credit bundles), institutions distribute access to students, and students consume services using credits. The SPOC dashboard gives institutions full visibility over anonymous aggregate wellbeing metrics, session utilisation, and care credit consumption without ever exposing individual student identities.

# 3. Access & Onboarding Architecture

The five-step onboarding architecture is the defining differentiator of Eternia. It simultaneously enforces institutional authenticity, prevents public misuse, creates device-level accountability for crisis traceability, and establishes the anonymity guarantee for normal platform use. This architecture must be implemented exactly as specified and is not subject to simplification.

## 3.1 Step-by-Step Onboarding Flow

Step 1 — Eternia Code Entry

Upon opening the mobile application, the user is presented with a single-field entry screen requesting the Eternia Institutional Code. This code is provided to institutions at the time of their partnership agreement with Eternia.

| Purpose | Restrict access exclusively to partnered institutions; prevent public misuse |
| --- | --- |
| Implementation | POST /auth/validate-code — backend validates HMAC-hashed code against institutions table |
| On Success | Returns institution metadata and enables Step 2; no user record created yet |
| On Failure | Generic error — no institution metadata revealed to prevent enumeration attacks |
| Security Note | Code is stored as a one-way HMAC hash — plaintext never stored server-side |

Step 2 — Grievance Officer ID Scan

After Eternia Code validation, the app launches the device camera and requests that the student scan the SPOC / Grievance Officer's prebuilt QR code. This QR code is provided to the institution as part of their onboarding package.

| Purpose | Institution-level controlled onboarding; no random sign-ups from the internet |
| --- | --- |
| QR Code Content | HMAC-SHA256 signed payload containing: institution_id, spoc_id, issuance timestamp, TTL |
| TTL Strategy | QR code payload has a 24-hour validity window; SPOC regenerates via dashboard as needed |
| Implementation | POST /auth/validate-spoc-qr — validates HMAC signature and institution match |
| On Success | Issues a short-lived onboarding session token (TTL: 15 minutes) to proceed to Step 3 |
| Replay Attack | HMAC signature + timestamp validation prevents code replay. Nonce stored in Redis. |

Step 3 — Device Primary Access Binding

Upon successful QR scan, the application generates a device fingerprint derived from hardware and OS identifiers and registers it as the Primary Access Device for this account.

| Purpose | Prevent account sharing; maintain crisis traceability if escalation is required |
| --- | --- |
| Fingerprint | Composite of: device UUID, OS version hash, manufacturer hash — AES-256 encrypted before storage |
| Implementation | Encrypted device_id stored in users table; validated on every subsequent authenticated request |
| Anonymity Note | Device binding is for internal traceability only — not exposed to any peer or public-facing UI |
| Reset Protocol | Only SPOC can reset device binding via institution dashboard (e.g., device lost/replaced) |

Step 4 — Credential Setup

The student selects a username and sets a password. No real name, email, or phone number is required or collected at this stage. The username is unique within the institution scope.

| Username | Unique within institution; visible to intern/expert in sessions — never real name |
| --- | --- |
| Password | Minimum 8 characters; stored as bcrypt hash (cost factor: 12) |
| Implementation | POST /auth/register — validates onboarding token from Step 3, creates user record |
| No PII | No email, phone, or real name collected in this step by design |

Step 5 — Private Profile Completion

After credential setup, the student is prompted to complete their private profile. This data is encrypted and never surfaced in any peer-facing or public context. It is used exclusively under defined crisis/escalation protocols.

| Data Collected | • Emergency Contact Details (name + phone) with ownership declaration. • Student Verification Identifier. The student must specify whether the emergency contact number belongs to themselves or to another individual. If marked as another individual, an additional mandatory field captures the relationship to the contact person. Verification Identifier varies by institution type: • University / College Model: Student submits APAAR / ABC ID for institutional validation. • School Model: Student submits ERP ID (institution-issued student admission number or serial ID). |
| --- | --- |
| Encryption | AES-256-GCM encryption applied before database write; encryption key institution-scoped |
| Visibility | Not visible in any API response; write-only fields from the application perspective |
| Access Protocol | Accessible only by Eternia Admin under formal escalation; SPOC can request reveal with logged justification |
| Storage | Stored in user_private table — separate from main users table; separate access controls |
| DPDP Compliance | Treated as Sensitive Personal Data under DPDP Act 2023; data minimisation principle applied |

## 3.2 Onboarding Flow Summary

| Step | Name | Technical Action | Outcome |
| --- | --- | --- | --- |
| 1 | Eternia Code | Validate HMAC code → institutions table | Institution authenticated |
| 2 | SPOC QR Scan | Validate HMAC-signed QR, issue onboarding token | Institution tier confirmed |
| 3 | Device Binding | Encrypt device fingerprint, store in users.device_id | Device registered as primary |
| 4 | Credentials | Create user record, bcrypt password | Account created, JWT issued |
| 5 | Private Profile | Encrypt PII, store in user_private | Student lands on Home Page |

## 3.3 Institutional Student Verification Protocol (Dual Model)

Student identity verification is performed through an institution-integrated validation mechanism.
The verification identifier depends on the type of partnered institution.

Eternia supports two verification models:

Model A — University / College Verification (APAAR / ABC ID)

For higher education institutions, students verify their academic identity using their APAAR / ABC ID.

Verification Flow :

- Student enters APAAR / ABC ID during Step 5.

- Backend sends the ID to the institutional verification endpoint.

- Institution database checks if the APAAR ID exists in their records.

- Response returned: { "YES" } or { "NO" }.

If YES:

- users.apaar_verified = true

- Encrypted APAAR ID stored in user_private.apaar_id_encrypted

- Raw APAAR value immediately discarded from memory

If NO:

Generic validation error returned.

Model B — School Verification (ERP ID)

For school institutions, verification is performed using the ERP ID assigned to every student during admission.

ERP ID is typically a unique serial number or admission ID issued by the school management system.

Verification Flow:

- Student enters ERP ID during Step 5.

- Backend sends ERP ID to the institution ERP verification endpoint.

- School database verifies if ERP ID exists.

- Response returned: { "YES" } or { "NO" }.

If YES:

- users.erp_verified = true

- Encrypted ERP ID stored in user_private.erp_id_encrypted

- Raw ERP ID immediately discarded from memory

If NO:

Generic validation error returned.

Security Handling

Both APAAR ID and ERP ID are treated as Sensitive Personal Data under DPDP Act 2023.

Security controls include:

• AES-256-GCM encryption before database write
• Raw identifiers never stored in plaintext
• Identifiers never returned through any API response
• Access permitted only through authorized escalation protocols

## 3.4 Emergency Contact Escalation Consent

During private profile completion, the student must acknowledge an escalation consent checkbox before submitting emergency contact information.

Consent Statement (Displayed in App)

“If the platform detects a high-risk situation requiring intervention, the system may notify your institution’s designated SPOC. In such cases, your username and the emergency contact number you provided may be shared with the SPOC to enable immediate support action.”

Purpose

• Allows the institution to respond quickly during crisis situations
• Enables SPOC to contact the emergency number if necessary
• Maintains transparency with the student regarding escalation procedures

Technical Handling

When escalation protocol triggers:

The system sends the following key-value pair to the SPOC escalation dashboard:

username : <student_username>
emergency_contact : <encrypted_phone>

No additional personal identity fields (APAAR, ERP, device fingerprint) are shared in this notification.

Full identity reveal still requires the formal escalation approval workflow defined in Section 14.2.

# 4. Home Page — Core Feature Portals

Upon completing onboarding, the student lands on the Eternia Home Page, which surfaces five primary portals and a set of supplementary self-help tools. Each portal is architecturally designed as an independent module within the monolith — with its own service layer, route group, and data boundary. This internal separation ensures that each module can be extracted as a standalone service in a future microservices migration without codebase refactoring.

## 4.1 Expert Appointment Portal

The Expert Appointment Portal enables students to book time-bound, structured sessions with verified mental health professionals — institutional counsellors or Eternia-partnered psychologists. Booking is mediated through the Care Credits system.

- Expert availability is defined via a slot management system in the SPOC/Admin dashboard

- Students browse available slots, select preferred time, and initiate a booking

- System checks credit balance, reserves the slot (15-minute hold), and deducts credits on confirmation

- Booking confirmation triggers push notifications to both student and expert

- Session conducted via in-app video (Daily.co SDK or equivalent) or an institutional external link

- Post-session status update triggers session logging and feedback prompt

## 4.2 Peer Connect — Intern-Moderated Anonymous Chat

Peer Connect enables students to engage in real-time anonymous conversations with verified, trained psychology interns under institutional supervision. It is not open social chat — it is a structured, moderated peer-support interaction designed to provide early-stage emotional support while preserving the anonymity of the student.

- Student enters the Peer Connect portal and is presented with a list of available interns currently active on the platform, including limited non-identifying attributes such as training badge, focus areas, and availability status

- Student selects a preferred intern and initiates a session request; the selected intern receives a push notification and must accept the request within a time window, after which the request expires and the student may select another intern.

- Real-time communication (audio call or chat) operates via Socket.IO rooms — the room identifier is the session UUID, ensuring that no personal identity data is exposed within the communication channel

- Interns participating in Peer Connect must complete the platform’s mandatory training program before gaining access to live sessions; intern access to Peer Connect remains locked until training completion and administrative approval.

- Interns can flag a session for escalation at any time without breaking student anonymity; flagged sessions may trigger review by a supervising expert or institutional authority

- Session transcripts are processed through the platform’s monitoring and compliance layer; storage occurs only under defined escalation conditions and remains encrypted with restricted access controls.

- Care Credits (ECC) are deducted per completed session in accordance with the platform’s credit model, and session metadata (session ID, timestamps, intern ID reference, escalation flags) is logged to the peer_sessions table for audit and analytics purposes

## 4.3 BlackBox — Controlled Anonymous Expression

The BlackBox is Eternia's most sensitive and institutionally governed module. It is not social media, not a journaling repository, and not a persistent voice storage system. It provides a controlled anonymous interaction environment designed for emotional expression and guided support while preserving strict identity separation under normal platform use.

Students access BlackBox through an anonymized session interface represented as a neutral interaction environment. Neither the student nor the responding professional is exposed to personal identity information during standard operation. The module prioritizes psychological safety through anonymity while maintaining institutional accountability through defined escalation safeguards.

- Student initiates an anonymous interaction session through the BlackBox interface; all communication is secured prior to transmission.

- Content stored encrypted in Blackbox entries; encryption key is user-scoped

- Optional AI moderation layer: keyword-based and ML sentiment classifier (Hugging Face Inference API)

- Crisis flag levels: 0 = normal, 1 = monitor, 2 = alert SPOC (anonymous), 3 = escalation (identity reveal request)

- Level 2 notification to SPOC reveals only: 'A student in your institution may need support' — no content, no identity and A MSC/M Phile expert Get Connected at Backend.

- Level 3 formal escalation requires SPOC request, Admin authorisation, and full audit log entry

- Institution can configure AI moderation on/off; student can mark entries as fully private (no AI scan)

## 4.4 Sound Therapy

Sound Therapy delivers curated audio-based wellbeing experiences including stress-relief soundscapes, guided meditation, and emotional reset sessions. Audio assets are stored on Backblaze B2 and delivered via Cloudflare CDN using signed URLs — the application server never handles binary file transfer.

- Playlists and tracks managed by Admin via content CMS (simple JSON/DB config at Phase 1)

- Track access returns a Cloudflare-signed URL (TTL: 1 hour) — app streams via expo-av

- No full audio download to device; streaming only

- Play history logged anonymously for aggregate engagement analytics

## 4.5 Self-Help Tools

Three supplementary tools designed for daily micro-wellbeing engagement. These are supportive tools, not diagnostic instruments.

| Quest Cards | Structured daily wellbeing challenges and reflection prompts; gamified engagement |
| --- | --- |
| Wreck the Buddy | Interactive emotional release mini-tool; stress-relief through directed action |
| Tibetan Bowl | Guided audio-visual breathing and focus exercise; Sound Therapy lite module |

# 5. In-App Economy — Eternia Care Credits (ECC)

The Eternia Care Credit (ECC) system is the internal economic engine of the platform. Credits are the sole mechanism through which students access billable services. The Care Credit ledger is designed to the standards of an immutable financial transaction log — no direct balance mutation is ever permitted.

## 5.1 Credit Architecture Principles

- Credit balance is never stored as a mutable field — it is always computed as SUM of credit_transactions.delta for a given user_id

- Every credit operation (earn, spend, grant, purchase) creates an immutable record in credit_transactions

- This ensures a full audit trail of all ECC movements and prevents accidental or malicious balance manipulation

- Negative balance prevention enforced at API layer before any deduction is committed

## 5.2 Credit Lifecycle

| Credit Source | Description |
| --- | --- |
| Institution Grant | SPOC bulk-allocates credits to all enrolled students via institution dashboard; typically at term start |
| In-App Purchase | Student purchases credit top-up via Razorpay (India) integration; credits added post-payment confirmation |
| Engagement Earn | Platform-defined earn events (Quest Card completion, session feedback) award credits; institution-configurable |
| Credit Spend | Deducted when booking Expert sessions, initiating Peer Connect sessions, accessing premium BlackBox features |
| Package Allocation | Institutional SaaS packages include pre-allocated credit bundles tied to plan tier |

## 5.3 ECC Monetisation Layer

The Care Credit system provides Eternia with multiple monetisation vectors: institutional package fees (including bundled credits), in-app credit top-up revenue (2% Razorpay fee absorbed or passed to user), and premium content unlock revenue. Credit expiry logic is configurable per institution and implemented via scheduled BullMQ job in Phase 2.

# 6. System Roles & Permissions (RBAC)

Eternia operates a five-tier Role-Based Access Control model. Every API endpoint is scoped to one or more permitted roles. Role assignment is immutable by the user — roles are set at account creation and modifiable only by Admin or SPOC within defined rules.

| Role | Capabilities | Data Scope | Identity Visibility |
| --- | --- | --- | --- |
| STUDENT | Use all portals; book sessions; manage own BlackBox entries; view own credit balance and history | Own data only; completely anonymous to peers and interns | Username only — to intern/expert during session |
| INTERN | Accept peer session queue; conduct moderated chat sessions; flag sessions for escalation; view assigned session history | Session chat only during active session; no cross-session access; no admin access | Cannot identify student; session-scoped only |
| EXPERT | View own appointment calendar; conduct booked sessions; add encrypted session notes; mark session complete | Booked appointments and own session notes; no access to BlackBox or peer sessions | Sees only student username for booked appointment |
| INSTITUTION SPOC | Onboard students via QR; allocate credits to cohort; view institution-level anonymous analytics; receive crisis alerts; initiate formal escalation | Full institution scope — aggregate data only; no individual identity without formal escalation | Can request identity reveal under formal protocol; all reveals logged |
| ETERNIA ADMIN | Full platform access; cross-institution audit logs; system configuration; institution management; break-glass identity access | Full cross-institutional access; all audit logs; system internals | Full access with complete audit trail; every access logged immutably |
| THERAPIST | Respond to crisis queue sessions, manage escalation transfers | Only assigned sessions | Student username only |

# 7. Modular Monolith Architecture Strategy

The foundational architectural decision in Version 3.0 is to build Eternia as a Modular Monolith for the Phase 1 launch. This is not a compromise or a technical shortcut — it is the correct architecture for an early-stage SaaS product targeting 0–10,000 users with a small engineering team and a defined scaling roadmap.

## 7.1 What is a Modular Monolith?

A modular monolith is a single deployable application unit (one Node.js process, one Docker container) that is internally structured into clearly separated, loosely coupled modules — each with its own domain logic, service layer, route group, and database schema namespace. It is the opposite of spaghetti code; it is disciplined internal architecture that happens to share a deployment boundary.

The critical property of a well-designed modular monolith is that each module can be extracted into a standalone microservice in the future without requiring changes to the remaining modules or the database schema. The extraction is a deployment decision, not a refactoring exercise.

## 7.2 Eternia Module Boundaries

| Module | Owns | Does Not Touch |
| --- | --- | --- |
| Auth / Onboarding | users, user_private, institutions, device sessions | Business logic of other modules |
| Expert Appointments | appointments, expert_availability, session_notes | Credit ledger logic (calls Credits module) |
| Peer Connect | peer_sessions, peer_messages (via Socket.IO rooms) | BlackBox entries, appointment data |
| BlackBox | blackbox_entries, escalation_flags | Session data, appointment data |
| Sound Therapy | sound_content, play_history (aggregate only) | User PII, session data |
| Self-Help Tools | quest_cards, tool_interactions | Credits (earn events passed to Credits module) |
| Care Credits (ECC) | credit_transactions, credit_balance (computed view) | No direct write to other modules |
| SPOC / Admin | institution_config, audit_logs, escalation_requests | Direct read/write to other module tables |

## 7.3 Scaling Guarantee

The modular monolith design provides a firm scaling guarantee to investors and institutional partners: when Eternia grows to the point where a specific module (most likely Peer Connect or BlackBox, due to high write volume at scale) requires independent scaling, it can be extracted as a standalone microservice. The remaining monolith continues operating unchanged. No feature regression. No re-architecture. No downtime migration.

Architecture Invariants — All Phases The following properties are maintained across all architecture phases and must be enforced by the developer team: 1. Stateless API Servers — All session state lives in Redis or the database, never in application memory. This means any number of API server instances can serve any request at any time. 2. Idempotent Operations — All write endpoints (especially credit deductions, session creation) are idempotent with client-provided request IDs to prevent duplicate operations. 3. Async by Default — All non-latency-critical operations (push notifications, email, escalation alerts, credit expiry) are handled via BullMQ queue, never synchronously in the request path. 4. Database Indexes — institution_id, user_id, status, created_at indexed on every core table from Day 1. This prevents query degradation as row count grows. 5. Cursor-Based Pagination — All list endpoints use cursor pagination, never OFFSET/LIMIT. OFFSET-based pagination degrades catastrophically at scale.

# 8. Phase 1 Infrastructure — Startup Mode (0–10,000 Users)

Phase 1 infrastructure is optimised for three priorities: minimum monthly cost, maximum developer velocity, and zero-friction deployment. The architecture is deliberately simple — a single Dockerized Node.js backend deployed on a managed platform or single EC2 instance, a managed PostgreSQL database, Cloudflare CDN, and basic monitoring. This configuration is fully capable of serving 5,000–10,000 users with 200–500 concurrent peak users.

## 8.1 Phase 1 Deployment Options

The development agency should select one of the following deployment targets for Phase 1. All three are suitable; the choice depends on the team's operational familiarity.

| Option | Description | Recommended For |
| --- | --- | --- |
| Option A — Railway / Render | Fully managed PaaS. Deploy Docker container via git push. Automatic SSL, zero-config scaling within tier. Managed PostgreSQL add-on available. Render free tier for staging. | Teams prioritising zero DevOps overhead. Ideal for MVP launch. |
| Option B — DigitalOcean App Platform | Managed container hosting on DigitalOcean. App Platform handles routing, SSL, basic autoscaling. Managed PostgreSQL (DO Managed DB) available in same region. | Teams comfortable with DigitalOcean. Good price-performance for India region. |
| Option C — Single AWS EC2 (t3.medium) + RDS | Single EC2 instance running Docker Compose. AWS RDS PostgreSQL (db.t3.micro). Managed by PM2 inside container. Higher DevOps requirement but full AWS ecosystem access. | Teams with AWS familiarity or institutions requiring AWS data residency for compliance. |

## 8.2 Phase 1 Architecture Diagram (Logical)

Phase 1 System Layout [Cloudflare DNS + CDN + DDoS Protection — Free Tier] ¦ [Managed Platform / EC2 — Single Docker Container] ¦-- Fastify API Server (Node.js v20) ¦-- Socket.IO (Peer Connect + BlackBox real-time) ¦-- BullMQ Worker (async jobs — notifications, escalations) ¦ [Managed PostgreSQL — Supabase Pro / RDS db.t3.micro / DO Managed DB] ¦ [Redis — Upstash Serverless (free tier) or platform add-on] ¦ [Backblaze B2 + Cloudflare — Audio file storage and CDN delivery] ¦ [Expo Push Notification Service — FCM/APNs wrapper, free tier] ¦ [Resend / MSG91 — Transactional email and SMS for SPOC alerts] Admin Dashboard: Next.js on Vercel Free Tier Monitoring: Sentry (error tracking) + UptimeRobot (uptime) + platform logs

## 8.3 Phase 1 Component Specifications

| Component | Specification | Rationale |
| --- | --- | --- |
| Backend Runtime | Node.js v20 LTS + Fastify v4 (2× faster than Express, lower memory footprint) | Reduces compute cost; handles higher req/s on smaller instance |
| Containerisation | Single Docker container; Docker Compose for local dev; single-container deploy on PaaS | Simplest possible deployment; zero Kubernetes complexity |
| Database | Managed PostgreSQL — Supabase Pro (8GB) or RDS db.t3.micro (20GB SSD) | Managed backups, automated patching, connection limits handled by provider |
| Cache / Queue | Redis via Upstash Serverless (10K ops/day free) or platform Redis add-on | BullMQ for async jobs; session tokens; rate limiting. No dedicated Redis server needed at Phase 1 |
| File / Audio CDN | Backblaze B2 object storage + Cloudflare CDN (bandwidth alliance — zero egress fees) | Audio delivery costs near zero. S3-compatible API — same SDK as AWS S3 |
| Admin Dashboard | Next.js 14 on Vercel Hobby (free tier — 100GB bandwidth/month) | Zero hosting cost during early stage |
| SSL / Proxy | Managed by PaaS platform or AWS ALB; no manual Nginx/Caddy config required | Zero-config SSL; auto-renewal |
| Push Notifications | Expo Push Notification Service (wraps FCM + APNs) — free, no server SDK needed | Single API for both Android and iOS; free up to 1M messages/month |
| Monitoring | Sentry (5K errors/month free) + UptimeRobot (50 monitors free) | Sufficient for Phase 1; zero cost |

## 8.4 Phase 1 Capacity Validation

The following capacity estimates are conservative and based on published benchmarks for the specified configurations. All estimates assume Node.js/Fastify with connection pooling via PgBouncer-equivalent at the managed DB layer.

| Metric | Phase 1 Capacity | Headroom Signal |
| --- | --- | --- |
| Registered Users | 0 – 10,000 | Comfortably handled by db.t3.micro / Supabase Pro |
| Concurrent Active Sessions | 200 – 500 peak | Single Fastify container handles 2,000+ concurrent connections |
| Socket.IO Connections | Up to 1,000 concurrent | Sufficient for Peer Connect at Phase 1 scale |
| API Requests/Second | Up to 500 req/s | Fastify on t3.medium handles 3,000+ req/s under load |
| Database Queries/Second | Up to 200 QPS | RDS db.t3.micro handles 500+ QPS with proper indexing |
| Audio Streaming | Unlimited (CDN-served) | Backblaze B2 + Cloudflare handles all audio — zero server load |
| Upgrade Signal | When CPU > 70% sustained OR DB connections > 80% pool | Trigger Phase 2 migration |

# 9. Phased Infrastructure Strategy (0 – 1,00,000 Users)

Eternia's infrastructure strategy is explicitly designed as a three-phase progression. Each phase corresponds to a user volume range, defines the hosting model, database strategy, cache strategy, estimated monthly cost, and the observable signals that indicate the right moment to upgrade. No phase requires re-architecture — each is an operational deployment change, not a code change.

## Phase 1 — Startup Mode (0 to 10,000 Users)

| User Range | 0 – 10,000 registered; 200–500 peak concurrent |
| --- | --- |
| Architecture | Modular monolith — single Dockerized Node.js service |
| Hosting Model | Railway / Render / DigitalOcean App Platform OR single EC2 t3.medium |
| Database | Managed PostgreSQL — Supabase Pro or RDS db.t3.micro; PgBouncer at DB layer (managed) |
| Cache | Upstash Redis (serverless, free tier or starter plan); BullMQ queue |
| CDN / Storage | Cloudflare free + Backblaze B2 for audio; all media served via CDN signed URLs |
| WebSocket | Socket.IO on same Fastify process (Peer Connect + BlackBox real-time) |
| Admin Dashboard | Next.js on Vercel Hobby (free tier) |
| Monitoring | Sentry free + UptimeRobot free + platform native logs |
| SSL | Managed by platform provider — automatic Let's Encrypt or AWS ACM |
| CI/CD | GitHub Actions — build, test, deploy on push to main; 2,000 free minutes/month |
| DevOps Complexity | Minimal — no Kubernetes, no cluster management, no manual server patching |
| Estimated Monthly Cost | Rs. 8,000 – Rs. 15,000/month (all services combined) |
| Upgrade Signal | API p95 latency > 800ms sustained, or DB CPU > 70% sustained, or > 8,000 active users |

Phase 1 Detailed Cost Breakdown

| Service | Provider & Plan | Est. Monthly Cost (Rs.) |
| --- | --- | --- |
| Backend Hosting | Railway Starter ($5/month) or Render Starter ($7/month) | Rs. 420 – 590 |
| Managed PostgreSQL | Supabase Pro ($25/month) or RDS db.t3.micro (~$15/month) | Rs. 1,260 – 2,100 |
| Redis / Queue | Upstash Free to Pay-as-you-go (< Rs. 500 at Phase 1 scale) | Rs. 0 – 500 |
| Audio Storage (B2) | Backblaze B2 — first 10GB free, then $0.006/GB/month | Rs. 0 – 200 |
| CDN | Cloudflare Free Tier (unlimited bandwidth for cached assets) | Rs. 0 |
| Admin Dashboard | Vercel Hobby — free tier (100GB bandwidth/month) | Rs. 0 |
| Push Notifications | Expo Push — free up to 1M messages/month | Rs. 0 |
| Email (SPOC alerts) | Resend — 3,000 emails/month free; $20/month for 50K | Rs. 0 – 1,680 |
| SMS OTP / Alerts | MSG91 / TextLocal — ~Rs. 0.18/SMS; ~500 SMS/month at Phase 1 | Rs. 90 – 300 |
| Error Tracking | Sentry Free — 5,000 errors/month | Rs. 0 |
| Uptime Monitoring | UptimeRobot Free — 50 monitors, 5-minute checks | Rs. 0 |
| App Builds | Expo EAS — 30 free builds/month | Rs. 0 |
| Razorpay (credits top-up) | 2% per transaction — no monthly fee | Variable (revenue offset) |
| TOTAL — Conservative |  | Rs. 1,770 – 5,370 / month |
| TOTAL — With Buffer | Including staging environment + overages | Rs. 8,000 – 15,000 / month |

Note: The Rs. 8,000–15,000 budget includes a staging/QA environment, developer tooling, domain registration, and a buffer for unexpected usage spikes. Core production infrastructure costs Rs. 1,770–5,370 at Phase 1 scale.

## Phase 2 — Growth Mode (10,000 to 30,000 Users)

| User Range | 10,000 – 30,000 registered; 500–2,000 peak concurrent |
| --- | --- |
| Architecture | Modular monolith — horizontally scaled to 2–3 instances; same codebase, no refactoring |
| Hosting Model | AWS EC2 t3.large (or equivalent DigitalOcean Droplet) — 2 instances behind load balancer |
| Load Balancing | AWS Application Load Balancer (ALB) or DigitalOcean Load Balancer — ~Rs. 1,500/month |
| Database | AWS RDS PostgreSQL db.t3.small with Multi-AZ enabled; or self-hosted PostgreSQL + PgBouncer |
| Cache | Dedicated Redis instance (Upstash Pro or self-hosted Redis on small VM) |
| WebSocket | Socket.IO with Redis adapter (sticky sessions via load balancer) — still same codebase |
| CDN / Storage | Cloudflare Pro ($20/month) + Backblaze B2 |
| Admin Dashboard | Vercel Pro ($20/month) or self-hosted on one of the EC2 instances |
| Monitoring | Sentry Team + Grafana + Prometheus on a small monitoring VM |
| CI/CD | GitHub Actions + Docker Hub; rolling deploy via ALB |
| DevOps Complexity | Moderate — 2 EC2 instances, managed DB, Redis, ALB. No Kubernetes required. |
| Estimated Monthly Cost | Rs. 25,000 – Rs. 45,000 / month |
| Upgrade Signal | Any single API instance at > 70% CPU sustained, or DB write latency > 200ms |

## Phase 3 — Scale Mode (30,000 to 1,00,000 Users)

| User Range | 30,000 – 1,00,000 registered; 2,000–8,000 peak concurrent |
| --- | --- |
| Architecture | Modular monolith core + first module extraction: Peer Connect and BlackBox as separate services |
| Hosting Model | AWS ECS Fargate (auto-scaling) for main API; separate ECS service for Socket.IO cluster |
| Database | AWS RDS PostgreSQL db.t3.medium Multi-AZ + Read Replica for analytics queries |
| Connection Pooling | PgBouncer deployed as sidecar or RDS Proxy for connection management |
| Cache | ElastiCache Redis cluster (cache.t3.micro, cluster mode disabled — enabled at 50K+) |
| CDN / Storage | Cloudflare Business or AWS CloudFront + S3 for audio (migrate from B2 if needed) |
| Admin Dashboard | Next.js on Vercel Pro or dedicated EC2 |
| Monitoring | Full observability stack: Sentry + Grafana + Prometheus + CloudWatch + PagerDuty alerts |
| Security Scanning | AWS GuardDuty + regular third-party penetration testing |
| DevOps Complexity | High — ECS, RDS Multi-AZ, Redis cluster, ALB. Dedicated DevOps resource recommended. |
| Estimated Monthly Cost | Rs. 65,000 – Rs. 1,20,000 / month |
| Upgrade Signal | N/A — this is the final architecture phase for 1L users |

## 9.1 Phase Transition Summary

| Phase | User Range | Peak Concurrent | Monthly Cost (Rs.) | Key Upgrade Action |
| --- | --- | --- | --- | --- |
| Phase 1 — Startup | 0 – 10K | 200–500 | 8K – 15K | Deploy single Docker container on PaaS/EC2 |
| Phase 2 — Growth | 10K – 30K | 500–2K | 25K – 45K | Add second EC2 instance + Load Balancer + Redis dedicated |
| Phase 3 — Scale | 30K – 1L | 2K – 8K | 65K – 1.2L | ECS Fargate autoscaling + extract Peer Connect + PgBouncer |

# 10. Cost Comparison: Enterprise-First vs. Startup-Optimised

The table below provides a rigorous comparison between the Enterprise-First architecture (as specified in previous documentation versions) and the Startup-Optimised Modular Monolith architecture defined in this document. Both approaches deliver the same product features, the same security controls, and the same long-term scale destination. They differ only in when infrastructure complexity is introduced and at what monthly cost.

| Dimension | Enterprise-First Approach | Startup-Optimised (This Document) |
| --- | --- | --- |
| Phase 1 Monthly Cost | Rs. 35,000 – 60,000/month (ECS, RDS Multi-AZ, ElastiCache, ALB, CloudWatch, ECR, Secrets Manager from Day 1) | Rs. 8,000 – 15,000/month (Single container on PaaS, managed DB, Upstash Redis, Cloudflare free) |
| 12-Month Infra Burn (Phase 1) | Rs. 4.2L – 7.2L before first enterprise client | Rs. 96K – 1.8L before first enterprise client |
| Infrastructure Cost Saving | — | Rs. 3.2L – 5.4L saved in first year |
| DevOps Complexity | High — ECS cluster management, task definitions, auto-scaling policies, multi-AZ failover, container orchestration from Day 1 | Minimal — git push to deploy; platform manages SSL, routing, basic scaling; no cluster ops required |
| Team Size Requirement | Requires dedicated DevOps engineer from Day 1 or significant agency overhead | 2-3 full-stack developers can manage Phase 1 infra without a dedicated DevOps resource |
| Time to First Deploy | 3–5 days for initial infrastructure setup (VPC, ECS, RDS, security groups, IAM roles) | Under 2 hours — Docker container deployed to Railway/Render on first git push |
| Scale Capability (0–10K users) | Over-provisioned — ECS cluster sits idle at low utilisation, paying for reserved capacity | Right-sized — PaaS scales instance size on demand; no idle cluster overhead |
| Scale Capability (1L users) | Fully ready from Day 1 — no changes required | Requires Phase 2 and Phase 3 migrations (< 2 days each; no codebase changes) |
| Security Posture | Identical — encryption, device binding, RBAC, audit logs unchanged | Identical — all security controls maintained regardless of hosting tier |
| DPDP Compliance | Identical | Identical — data residency in India region maintained at all phases |
| Burn Rate Risk | High — Rs. 60K/month committed before product-market fit validated | Low — Rs. 15K/month gives 4× runway extension at same funding level |
| Investor Signal | Demonstrates technical ambition; risk of poor unit economics optics at seed stage | Demonstrates cost discipline and scalable architecture awareness — preferred at seed/pre-Series A |
| Architectural Rework at Scale | None required | None required — modular monolith design explicitly prevents refactoring at scale |

Investor-Relevant Conclusion The Startup-Optimised architecture delivers identical product quality, security, and scale capability as the Enterprise-First approach. The sole difference is that infrastructure complexity is introduced progressively — at the point where user volume actually demands it, not speculatively before product-market fit. At a Rs. 50L seed raise, the difference between these approaches is: Enterprise-First: Rs. 7.2L/year on infrastructure alone before the first paying institution. Startup-Optimised: Rs. 1.8L/year — Rs. 5.4L saved that can be deployed toward sales, marketing, or product. The modular monolith architecture is not a technical compromise. It is a capital allocation decision.

# 11. Tech Stack — Full Specification

## 11.1 Mobile Application

React Native with Expo Managed Workflow is the definitive choice for the Eternia mobile application. It provides a single codebase for both Android and iOS, native device access APIs (camera, secure storage, biometrics), and Expo's managed build service (EAS Build) which eliminates the requirement for a dedicated Mac build machine during Phase 1.

| Layer | Technology & Version | Purpose |
| --- | --- | --- |
| Framework | React Native + Expo SDK 51 (managed workflow) | Single codebase; Android + iOS |
| Language | TypeScript (strict mode) | Type safety; reduces runtime errors |
| State Management | Zustand v4 — lightweight, minimal boilerplate | Global auth + credit state |
| Navigation | React Navigation v6 (native stack + bottom tabs) | Standard RN navigation |
| Real-time | Socket.IO client v4 | Peer Connect + BlackBox live |
| Audio | expo-av | Sound Therapy streaming |
| Secure Storage | expo-secure-store | JWT tokens + device fingerprint |
| QR Scanner | expo-barcode-scanner | SPOC QR code scan (Step 2) |
| Push Notifications | expo-notifications (Expo Push wrapper) | Session alerts, escalation notices |
| HTTP Client | Axios with request/response interceptors | API calls + auth token refresh |
| Forms | React Hook Form + Zod validation | Onboarding + booking forms |
| Payments | Razorpay React Native SDK | Care Credit top-up |
| Analytics | PostHog React Native (privacy-first, self-hostable) | Engagement + funnel analytics |
| App Builds | Expo EAS Build — 30 free builds/month | CI-integrated app compilation |

## 11.2 Backend API

| Layer | Technology & Version | Purpose |
| --- | --- | --- |
| Runtime | Node.js v20 LTS | Stable, performance-optimised LTS |
| Framework | Fastify v4 (with TypeScript) | 2× faster than Express; schema validation built-in |
| API Style | RESTful HTTP/1.1 + WebSocket (Socket.IO v4) | REST for CRUD; WS for real-time modules |
| Authentication | fastify-jwt — access token (15min) + refresh (7 days) | Short-lived tokens; rotating refresh |
| Validation | Fastify JSON Schema (AJV) — request/response schemas | Auto-validates all API payloads |
| ORM | Prisma v5 with TypeScript | Type-safe DB access; migration system |
| Queue / Jobs | BullMQ v4 + Redis | Async notifications, escalations, expiry |
| Encryption | Node.js built-in crypto (AES-256-GCM for PII) | Password: bcrypt (cost 12) |
| Rate Limiting | @fastify/rate-limit backed by Redis | Per-device + per-institution limits |
| CORS | @fastify/cors (origin whitelist — app bundle ID) | Prevents unauthorised browser access |
| API Docs | Swagger UI via @fastify/swagger — auto-generated | OpenAPI 3.0 spec from route schemas |
| Process Manager | PM2 (local/single-VPS) or platform container manager | Zero-downtime restart; cluster mode |
| File Uploads | @fastify/multipart → direct stream to Backblaze B2 | No temp storage on API server |

## 11.3 Database & Cache

| Layer | Technology | Notes |
| --- | --- | --- |
| Primary Database | PostgreSQL 15 | ACID; strong consistency; JSONB support |
| ORM / Migrations | Prisma v5 — schema.prisma + migrate deploy | Version-controlled schema migrations |
| Connection Pooling | PgBouncer (Phase 2+) or managed pool at DB layer | Phase 1: Supabase/RDS handle pooling |
| Cache | Redis 7 via Upstash (Phase 1) or dedicated (Phase 2) | Rate limiting, sessions, BullMQ queues |
| Search | PostgreSQL full-text search (pg_trgm) — Phase 1 | Expert/content search; no Elasticsearch needed at Phase 1 |
| Backups | Managed provider daily snapshots (Supabase/RDS) | Point-in-time recovery; 7-day retention |
| Audit Table | append_only audit_logs — no UPDATE/DELETE permissions | Immutable compliance log |

## 11.4 Admin & SPOC Dashboard

| Layer | Technology | Purpose |
| --- | --- | --- |
| Framework | Next.js 14 (App Router, TypeScript) | Server-side rendering; fast initial load |
| UI Library | shadcn/ui + Tailwind CSS v3 | Accessible, professional component library |
| Charts | Recharts v2 | Institution wellbeing trend dashboards |
| Auth | Same JWT system — role-scoped (SPOC/Admin) | Single auth system for all roles |
| Hosting | Vercel Hobby (Phase 1) or Vercel Pro | Zero-config deployment; edge CDN |
| Data Fetching | SWR or React Query for API caching | Efficient dashboard data fetching |

## 11.5 Infrastructure & DevOps

| Layer | Technology | Cost |
| --- | --- | --- |
| Phase 1 Hosting | Railway / Render / DO App Platform | Rs. 420–1,260/month |
| Phase 2+ Hosting | AWS EC2 t3.large + ALB OR DigitalOcean | Rs. 3,000–6,000/month/instance |
| Phase 3 Hosting | AWS ECS Fargate (autoscaling) | Usage-based; ~Rs. 20,000/month |
| CI/CD | GitHub Actions (2,000 free min/month) | Rs. 0 at Phase 1 |
| Container | Docker + Docker Compose (dev) + Dockerfile | Rs. 0 |
| Audio Storage | Backblaze B2 + Cloudflare CDN | ~Rs. 0 at Phase 1; Rs. 200/month at Phase 2 |
| DNS + CDN | Cloudflare Free (Phase 1–2) → Pro ($20/mo) | Rs. 0 – 1,680/month |
| SSL | Platform-managed (Let's Encrypt or AWS ACM) | Rs. 0 |
| Error Tracking | Sentry (free 5K errors/month) | Rs. 0 at Phase 1 |
| Uptime Monitor | UptimeRobot Free (50 monitors) | Rs. 0 |
| Secrets | Railway/Render env vars (Phase 1); AWS Secrets Manager (Phase 3) | Rs. 0–500/month |
| Email | Resend (3K free) → Resend Pro | Rs. 0 – 1,680/month |
| SMS | MSG91 / TextLocal India | Rs. 0.15–0.20/SMS |
| Payments | Razorpay — 2% per transaction | No monthly fee |

# 12. Database Architecture & Schema

The Eternia database is a single PostgreSQL instance in Phase 1, with all module tables co-located. Each module owns its tables — no cross-module foreign key constraints (cross-module data access is mediated through the application service layer, not SQL joins across module boundaries). This is the key structural property that enables future module extraction.

## 12.1 Core Tables

| Table | Schema & Key Columns |
| --- | --- |
| institutions | id (uuid PK), name, eternia_code_hash (unique), spoc_user_id (FK), plan_type, credits_pool (int), is_active, created_at |
| users | id (uuid PK), institution_id (FK, indexed), username (unique per institution), password_hash, device_id_encrypted, role (ENUM: STUDENT/INTERN/EXPERT/SPOC/ADMIN), is_active, created_at, last_login |
| user_private | user_id (FK 1:1, PK), apaar_id_encrypted, erp_id_encrypted, emergency_name_encrypted, emergency_phone_encrypted, emergency_relation_encrypted |
| appointments | id (uuid PK), student_id (FK), expert_id (FK), slot_id (FK), slot_time, status (ENUM), credits_charged, session_notes_encrypted, completed_at, created_at |
| expert_availability | id (uuid PK), expert_id (FK), institution_id (FK), start_time, end_time, is_booked, recurrence_rule |
| peer_sessions | id (uuid PK), student_id (FK), intern_id (FK), started_at, ended_at, status (ENUM), is_flagged, escalation_note_encrypted |
| blackbox_entries | id (uuid PK), user_id (FK, indexed), content_encrypted, content_type (ENUM: TEXT/VOICE), ai_flag_level (0-3), is_private, created_at |
| escalation_requests | id (uuid PK), entry_id (FK nullable), session_id (FK nullable), spoc_id (FK), admin_id (FK nullable), status (ENUM), justification_encrypted, resolved_at, created_at |
| credit_transactions | id (uuid PK), user_id (FK, indexed), institution_id (FK, indexed), delta (int), type (ENUM: EARN/SPEND/GRANT/PURCHASE), reference_id, notes, created_at |
| credit_balance_view | MATERIALIZED VIEW: user_id, balance (SUM of delta), last_transaction_at — refreshed on each transaction |
| sound_content | id (uuid PK), title, category, b2_file_key, duration_sec, is_active, created_at |
| quest_cards | id (uuid PK), title, prompt_text, earn_credits (int), category, is_active |
| audit_logs | id (uuid PK), actor_id (FK), action_type (ENUM), target_table, target_id, metadata (JSONB), ip_hash, created_at — NO UPDATE/DELETE PERMISSIONS GRANTED |
| device_sessions | id (uuid PK), user_id (FK), device_id_hash, refresh_token_hash, expires_at, revoked, created_at |

## 12.2 Data Integrity Rules

- Credit balance NEVER stored as a mutable column — always derived from credit_transactions via materialized view

- audit_logs table has NO UPDATE and NO DELETE grants at the database role level — enforced via PostgreSQL GRANT

- user_private table has SELECT restricted to application service role — not directly queryable by dashboard queries

- All encrypted columns use AES-256-GCM — encryption performed in application layer before write, decryption on read

- All UUIDs generated server-side — never client-generated to prevent enumeration attacks

- Soft deletes (is_active = false) used for users and institutions — hard deletes only on DPDP Act erasure request

## 12.3 Indexing Strategy

The following indexes must be created on migration. Missing indexes are the single most common cause of catastrophic query performance degradation at scale.

| Table | Required Indexes |
| --- | --- |
| users | institution_id, role, is_active, created_at |
| appointments | student_id, expert_id, status, slot_time |
| peer_sessions | student_id, intern_id, status, started_at |
| blackbox_entries | user_id, ai_flag_level, created_at (DESC) |
| credit_transactions | user_id, institution_id, type, created_at (DESC) |
| audit_logs | actor_id, action_type, target_table, created_at (DESC) |
| device_sessions | user_id, device_id_hash, expires_at |
| escalation_requests | spoc_id, status, created_at |

# 13. API Design Standards

All Eternia API endpoints must conform to the following design standards. The developer agency must deliver a complete OpenAPI 3.0 specification (auto-generated from Fastify route schemas) before development commences on any module beyond authentication. These standards are not subject to deviation.

## 13.1 Conventions

| Convention | Standard |
| --- | --- |
| Base URL | https://api.eternia.app/v1 — URL-based versioning; never break v1 for v2 changes |
| Response Envelope | { success: boolean, data: object¦array¦null, error: string¦null, meta: object } |
| Authentication | Bearer JWT in Authorization header on all authenticated endpoints |
| Timestamps | All timestamps in UTC ISO 8601 format — no Unix timestamps in API responses |
| IDs | UUIDs (v4) for all resource identifiers — never sequential integers in public API |
| HTTP Status Codes | 200 OK, 201 Created, 400 Bad Request, 401 Unauthorized, 403 Forbidden, 404 Not Found, 409 Conflict, 422 Unprocessable, 429 Too Many Requests, 500 Server Error |
| Rate Limit Headers | X-RateLimit-Limit, X-RateLimit-Remaining, X-RateLimit-Reset on all responses |
| Pagination | Cursor-based: ?cursor=<encoded>&limit=20 — NEVER offset/page-based |
| Sensitive Fields | APAAR ID, emergency contact, device fingerprint — write-only; NEVER returned in any response |
| Error Messages | Generic messages for auth failures (no enumeration); specific messages for validation errors |
| CORS | Strictly whitelisted — app bundle IDs only; no wildcard origins |
| Request IDs | X-Request-ID header echoed in response; used for deduplication of idempotent operations |

## 13.2 Core API Endpoint Groups

| Group | Route Prefix | Key Endpoints |
| --- | --- | --- |
| Authentication | /v1/auth | POST validate-code, POST validate-spoc-qr, POST register, POST login, POST refresh, POST logout, POST reset-device (SPOC only) |
| User | /v1/user | GET profile, PATCH profile, GET notifications, POST emergency-contact (write-only) |
| Expert Booking | /v1/appointments | GET slots, POST book, DELETE cancel, GET my-appointments, POST complete (Expert) |
| Peer Connect | /v1/peer | POST request, POST accept (Intern), GET history — live chat via Socket.IO |
| BlackBox | /v1/blackbox | POST entry, GET entries (own only), DELETE entry, PATCH privacy-setting |
| Sound Therapy | /v1/sound | GET playlists, GET track-url (returns Cloudflare signed URL, TTL 1hr) |
| Self-Help Tools | /v1/tools | GET quest-cards, POST complete-quest (triggers credit earn event) |
| Care Credits | /v1/credits | GET balance, GET transactions, POST purchase (Razorpay), POST verify-payment |
| SPOC | /v1/spoc | POST generate-qr, GET students (aggregate only), POST grant-credits, GET escalations, POST escalation-request |
| Admin | /v1/admin | Full CRUD on institutions, GET cross-institution audit-logs, POST identity-reveal, GET system-config, PATCH system-config |
| WebSocket | wss://api.eternia.app/socket.io | Namespaces: /peer, /blackbox — room-based, session-scoped |

# 14. Security Architecture

Security is a core product property of Eternia, not an add-on. The platform handles sensitive personal data in a mental health context — the highest-stakes data category for privacy breach consequences. Every security control defined in this section is mandatory at all infrastructure phases. None of the following controls are conditional on budget or phase.

## 14.1 Security Control Matrix

| Security Domain | Control | Implementation |
| --- | --- | --- |
| Transport Security | TLS 1.3 for all API and WebSocket traffic | Managed by platform provider (Railway/Render/AWS ACM); Cloudflare enforces minimum TLS 1.2 |
| Data at Rest — PII | AES-256-GCM encryption for all PII fields | Encryption performed in application layer (Node.js crypto module) before DB write; decryption on authorised read |
| Password Storage | bcrypt with cost factor 12 | fastify-bcrypt; never plaintext; never MD5/SHA1; bcrypt output stored, not compared |
| JWT Security | Short-lived access tokens (15 min) + rotating refresh tokens (7 days) | Refresh token stored as hash in device_sessions; old refresh invalidated on rotation (refresh rotation) |
| Device Binding | Encrypted device fingerprint validated on every authenticated request | Device ID mismatch returns 401; SPOC-only reset flow with full audit log |
| Institution Code | HMAC-SHA256 one-way hash; plaintext never stored | HMAC key rotated per institution at onboarding; comparison via constant-time equality |
| QR Code Security | HMAC-SHA256 signed payload with 24-hour TTL + nonce | Nonce stored in Redis for replay prevention; signature validated server-side on scan |
| Anonymity Enforcement | Real name, email, phone never returned in any API response | Enforced at ORM layer: user_private fields excluded from all standard queries |
| SQL Injection | Parameterised queries enforced via Prisma ORM | No raw SQL with user input; Prisma generates parameterised statements exclusively |
| Rate Limiting | Per-device and per-institution rate limits on all endpoints | @fastify/rate-limit + Redis; 60 req/min for standard endpoints; 10 req/min for auth endpoints |
| DDoS Protection | Cloudflare Free tier: IP reputation, bot detection, challenge pages | Cloudflare in front of all public endpoints; origin IP hidden |
| Audit Logging | Immutable append-only log of all sensitive actions | audit_logs table: NO UPDATE, NO DELETE at DB role level; every admin action, identity reveal, escalation logged |
| Secrets Management | Environment variables via platform secret manager; never in codebase | Phase 1: Railway/Render env vars; Phase 3: AWS Secrets Manager |
| Dependency Security | npm audit in CI pipeline; critical vulnerabilities block deploy | GitHub Actions CI step: npm audit --audit-level=critical; Snyk (free tier) for continuous monitoring |
| CORS | Strict origin whitelist: only Eternia app bundle IDs | @fastify/cors with origin function; no wildcard; browser direct access blocked |

## 14.2 Escalation & Identity Reveal Protocol

The most sensitive security flow in Eternia is the crisis escalation protocol — the defined, auditable process by which a student's encrypted identity can be revealed to authorised personnel. This protocol is strictly multi-step and creates an immutable record at every step.

- AI moderation or SPOC review flags a BlackBox entry or session as Level 3 (crisis-level)

- SPOC receives an alert: 'A student in your institution requires urgent attention' — no content, no identity

- SPOC submits a formal escalation request via SPOC dashboard with written justification (encrypted at rest)

- Eternia Admin reviews the request and authorises or rejects via Admin dashboard — both outcomes logged

- On authorisation: decrypted emergency contact details released to SPOC only — not content

- Full escalation record written to audit_logs: SPOC ID, Admin ID, justification hash, timestamp, outcome

- Student is not notified of the escalation during the crisis response; post-resolution notification policy is institution-defined

Security Non-Negotiables — Developer Agency Attestation Required The following controls must be attested in writing by the developer agency before project sign-off: 1. AES-256-GCM encryption applied to ALL fields in user_private table — no exceptions 2. bcrypt cost factor MUST be 12 or higher — lower values will be rejected in security review 3. Device fingerprint validated on EVERY authenticated API request — not only at login 4. audit_logs: NO UPDATE, NO DELETE permissions granted at the PostgreSQL role level 5. No PII field (APAAR ID, emergency contact, device fingerprint) returned in any API response 6. JWT refresh token rotation implemented — old token invalidated on every refresh 7. Rate limiting on auth endpoints (login, register, validate-code): max 10 requests/minute/IP 8. All secrets managed via environment variables or secret manager — never committed to git 9. SQL injection impossible — Prisma ORM parameterised queries only; no raw SQL with user input 10. CORS: no wildcard origins; only Eternia app bundle IDs whitelisted

# 15. Compliance — Digital Personal Data Protection Act 2023

Eternia processes Sensitive Personal Data (SPD) as defined under India's Digital Personal Data Protection Act 2023 (DPDP Act). Mental health information, biometric-adjacent device identifiers, and emergency contact data are classified as SPD. The platform is designed to comply with DPDP Act obligations from Day 1 of production deployment.

## 15.1 DPDP Compliance Matrix

| DPDP Obligation | Classification | Eternia Implementation |
| --- | --- | --- |
| Data Minimisation | Mandatory — SPD context | Only APAAR ID or ERP ID (depending on institution type) and emergency contact collected |
| Purpose Limitation | Mandatory | Data collected for defined purposes: emergency response and crisis escalation only. Not used for analytics, marketing, or institutional benchmarking |
| Consent | Mandatory — explicit consent for SPD | Step 5 profile completion presents clear, plain-language consent screen; consent timestamp stored; consent withdrawal supported |
| Data Principal Rights — Access | Mandatory | Students can view their own profile data via the app at any time; encrypted fields shown as masked (last 4 digits) except on verified request |
| Data Principal Rights — Erasure | Mandatory — right to be forgotten | Account deletion flow: hard-delete user_private, soft-delete users record, anonymise credit_transactions; 30-day grace period before execution |
| Data Localisation | Applicable for SPD | All data stored in AWS Mumbai (ap-south-1) or equivalent India-region data centre at all phases; no cross-border transfer without explicit consent |
| Data Fiduciary Obligations | Eternia = Data Fiduciary | Eternia appoints a Data Protection Officer (DPO); privacy policy published; breach notification within 72 hours of discovery |
| Data Processor Agreements | Mandatory for third parties | DPA executed with: Supabase/AWS (DB), Backblaze (storage), Razorpay (payments), Expo (notifications), Resend (email). Processors cannot sub-process SPD without written consent |
| Security Safeguards | Mandatory | AES-256-GCM at rest, TLS 1.3 in transit, access controls, audit logs — as specified in Section 14 |
| Breach Response | Mandatory — 72hr notification | Incident response plan defined; breach notification to Data Protection Board within 72 hours; affected data principals notified per Act requirements |
| Children's Data | Heightened protection if users < 18 | APAAR ID verification used to confirm age; parental consent flow available for institutions serving minor students; configurable per institution |

# 16. Non-Negotiable Requirements Checklist

The following requirements are mandatory at all phases. They are not subject to budget negotiation, timeline compression, or technical compromise. The developer agency must confirm in writing — and demonstrate via code review and testing — that each item is implemented before final project sign-off and payment release.

## 16.1 Security & Privacy

| 01 | AES-256-GCM encryption applied to ALL fields in user_private (APAAR ID, emergency name, emergency phone) | Mandatory |
| --- | --- | --- |
| 02 | bcrypt cost factor 12 or higher for password hashing — lower values fail security review | Mandatory |
| 03 | Device fingerprint validated on EVERY authenticated API request, not only at login | Mandatory |
| 04 | JWT refresh token rotation: old token invalidated on every refresh cycle | Mandatory |
| 05 | audit_logs: NO UPDATE, NO DELETE PostgreSQL permissions at the database role level | Mandatory |
| 06 | No PII field ever returned in any API response — write-only at application layer | Mandatory |
| 07 | Rate limiting: 10 req/min/IP on all auth endpoints (login, register, validate-code, qr-scan) | Mandatory |
| 08 | CORS: strict origin whitelist — Eternia app bundle IDs only; no wildcard; browser access blocked | Mandatory |
| 09 | All secrets via environment variables or secret manager — zero secrets committed to git | Mandatory |
| 10 | Prisma ORM parameterised queries exclusively — no raw SQL with user-controlled input | Mandatory |

## 16.2 Product & Architecture

| 11 | All five onboarding steps implemented exactly as specified in Section 3 — no step may be omitted or simplified | Mandatory |
| --- | --- | --- |
| 12 | Credit balance derived from SUM of credit_transactions — no mutable balance column ever written directly | Mandatory |
| 13 | Stateless API servers — all session state in Redis; no in-process state that breaks horizontal scaling | Mandatory |
| 14 | Cursor-based pagination on all list endpoints — OFFSET/LIMIT pagination will be rejected in code review | Mandatory |
| 15 | BullMQ queues for all async operations — push notifications, email, SMS, escalations never in request path | Mandatory |
| 16 | All required DB indexes created on migration (per Section 12.3) — missing indexes fail load testing sign-off | Mandatory |
| 17 | Module boundaries maintained — no cross-module database JOINs; cross-module data via service layer only | Mandatory |
| 18 | BlackBox escalation protocol implemented per Section 14.2 — multi-step, SPOC + Admin authorisation required | Mandatory |

## 16.3 Compliance & Delivery

| 19 | All production data hosted in India region (AWS Mumbai ap-south-1 or equivalent) — no cross-border SPD transfer | Mandatory |
| --- | --- | --- |
| 20 | DPDP consent screen implemented at profile setup (Step 5) — consent timestamp stored | Mandatory |
| 21 | Account erasure flow implemented — hard-delete user_private, soft-delete user, anonymise transactions | Mandatory |
| 22 | Load test passed: 500 concurrent users, API p95 latency < 300ms, zero 5xx errors — k6 report delivered | Mandatory |
| 23 | Full source code delivered to Eternia: backend, admin dashboard, mobile app, Prisma migrations, Docker config | Mandatory |
| 24 | OpenAPI 3.0 specification delivered — auto-generated from Fastify route schemas, all endpoints documented | Mandatory |
| 25 | Institution onboarding runbook and SPOC user manual delivered with final handover | Mandatory |

## 17. Recovery Setup – Account Continuity & Identity Recovery Layer

The Recovery Setup provides a secondary, non-PII account continuity mechanism designed to enable secure account recovery while preserving Eternia’s anonymity guarantees. Recovery configuration is optional during onboarding and may be enabled by the student at any time through the profile settings interface.

The recovery layer does not rely on phone numbers, email addresses, or external authentication providers. Instead, identity verification operates through user-defined memory-based credentials stored in encrypted form.

• Recovery Setup is enabled voluntarily by the student through profile settings after successful onboarding.

• The recovery mechanism consists of two independent authentication layers:

— Fragment Word Pairs: the student defines up to three keyword-based fragment pairs known only to the account holder.
— Emoji Pattern Selection: the student selects a predefined emoji pattern combination from a controlled grid-based selection interface.

• Fragment pairs and emoji pattern selections are encrypted using AES-256-GCM prior to database write and stored within a dedicated recovery_credentials table with restricted access permissions.

• Recovery credentials are write-only from the application perspective and are never returned in any API response.

Recovery Scenarios

Recovery operates under the following defined cases:

Case 1 — Same Device, Password Forgotten

• Student enters username and initiates account recovery.
• Backend validates fragment word pairs and emoji pattern against encrypted recovery credentials.
• On successful verification, password reset access is granted without identity disclosure.

Case 2 — New Device, Password Forgotten

• Student initiates recovery using fragment pairs and emoji pattern.
• Upon successful validation, a new Eternia ID and device binding are issued.
• Historical activity, credits, and account state are securely migrated to the newly issued identity while maintaining audit continuity.

Case 3 — Complete Credential Loss (Username and Recovery Credentials Forgotten)

• Student initiates fresh onboarding and receives a new Eternia ID.
• Previous account access cannot be restored.
• Prior account progress and activity remain permanently inaccessible and may be scheduled for deletion in accordance with data retention policy.

Security Controls

• Recovery attempts are rate-limited and logged within audit_logs to prevent brute-force attempts.

• Recovery verification requires successful validation of both fragment credentials and emoji pattern layers.

• SPOC and institutional roles have no visibility into recovery credentials.

• Eternia Admin access is restricted to operational audit visibility only and does not permit recovery credential disclosure.

## 18. Escalation Model & Live Replacement Architecture

The Escalation Model defines the protocol through which a session is transferred from an intern, therapist, or expert to a higher-qualified mental health professional when the system detects that the situation exceeds the handling capacity of the current session moderator. This mechanism ensures timely intervention while maintaining the student’s anonymity and preserving institutional oversight.

Escalation occurs when a session crosses AI risk threshold Level 3 or manual escalation is triggered by intern/expert/therapist.

Escalation Triggers

• AI high-risk detection
• Intern escalation flag
• Therapist escalation flag
• Expert escalation request

The AI system classifies session risk levels using the following structure:

Level 0 — Normal conversation
Level 1 — Emotional distress monitoring
Level 2 — Support alert to institution (no identity exposure)
Level 3 — Critical escalation required

Only Level 3 triggers the live escalation mechanism.

Live session replacement is implemented through a host-transfer mechanism within the video or audio session infrastructure.

The following session frameworks may be used for implementation:

• Daily.co Video SDK
• Twilio Programmable Video
• Zoom SDK

Upon expert acceptance, the system performs the following actions:

• Current session moderator is removed from the session room
• M.Phil psychologist joins as the primary session host
• Session control privileges are transferred to the new host

• The session room ID remains unchanged during escalation to preserve connection continuity for the student. Only moderator roles are updated.
• Session metadata is updated in the database

All escalation events are recorded for institutional compliance and legal audit purposes.

When escalation occurs, the system stores a limited encrypted session record containing:

• Escalation trigger timestamp
• 10 seconds of session data preceding the escalation trigger
• 10 seconds of session data following the escalation trigger
• Escalation trigger source (AI or manual)
• Session ID and participating role identifiers

Full session recordings are not permanently stored unless required under formal escalation procedures.

All stored escalation data remains encrypted and accessible only to Eternia Admin under authorised review conditions.

In cases where escalation reaches Level 3 severity, the system may notify the institution’s designated SPOC through the escalation notification system.

The SPOC notification contains:

• Escalation alert indicating that a student within the institution may require immediate support
• Session reference ID
• Escalation timestamp

The notification does not reveal the student’s identity or session content unless a formal identity reveal request is initiated through the established escalation approval protocol

19.1 Selective Transcription Monitoring

All real-time sessions pass through the AI selective transcription layer.

The transcription engine processes temporary session buffers and performs

sentiment and risk classification.

Processing Flow

Audio Stream

↓

Temporary transcription buffer

↓

AI sentiment classifier

↓

Risk level classification

Sessions classified as Level 0 or Level 1 are immediately discarded after

analysis. Only escalation-triggered segments are preserved.

## 19. Intern Training & MIS Access Architecture

Interns access the system through a dedicated Intern Portal (MIS Interface).

Upon login:

Only Training Module is accessible.

All other tabs remain locked until completion.

Training Timeline

| Day | Activity |
| --- | --- |
| Day 1 | Intro Module + Assessment |
| Day 2-3 | Core Training Module |
| Day 3 | Assessment |
| Day 4-5 | Advanced Module |
| Day 6 | Final Asessement |
| Day 7 | Final Interview |

Only after Day 7 approval:

training_status = ACTIVE

Peer Connect access unlocks.

Training Status ENUM :

NOT_STARTED

IN_PROGRESS

ASSESSMENT_PENDING

FAILED

INTERVIEW_PENDING

ACTIVE

## 20. Wireframe & Role-Based Dashboard Definitions

Each role operates from a dedicated dashboard environment.

Student Dashboard

Home Page modules:

• Expert Connect
• Peer Connect
• BlackBox
• Self Help Tools
• Wallet
• Profile

Self-Help Tools include:

Sound Therapy
Quest Cards
Tibetan Bowl
Wreck The Buddy

Expert Dashboard

Tabs:

• Home
• Schedule
• Sessions
• Notes
• Profile

Added controls:

• Escalation button
• AI risk indicator

Intern Dashboard

Tabs:

• Training Module
• Peer Sessions
• Notes
• Profile

Therapist Dashboard

Queue-based interface similar to emergency helpline system.

Tabs:

• Queue
• Active Session
• Escalation History
• Profile

AI routes high-risk calls to therapists automatically.

SPOC Dashboard

Tabs:

• Home
• Student Onboarding
• Flags & Escalation
• Reports
• Profile

Includes:

• AI flags
• Escalation logs
• M.Phil override records

## 21. Eternia Care Credit ( ECC )

The Eternia Care Credit (ECC) system operates as a controlled in-app currency used to regulate access to interactive wellbeing services within the platform. Credits are distributed to students through institutional allocations and platform engagement mechanisms and are consumed when accessing support services.

ECC is not a monetary instrument and does not represent financial value outside the platform. It functions strictly as an internal usage credit system designed to manage fair access to platform resources.

ECC Credit Allocation

Each student account receives a limited ECC allocation based on the institution’s subscription plan. Credits may be distributed either:

• Monthly allocation
• Annual allocation (institution-configurable)

ECC credits are stored within the platform credit ledger and tracked through the immutable credit_transactions system.

ECC Credit Spending Structure

ECC credits are consumed when students access support services that require moderation, professional time, or system resources.

Credits may be spent in the following modules:

| Module | Description |
| --- | --- |
| BlackBox | Anonymous support interaction with therapist or moderation system |
| Peer Connect | Real-time session with trained psychology intern |
| Expert Appointment | Scheduled session with certified mental health expert |

Each session deducts ECC according to configured pricing rules.

All credit deductions are recorded as immutable ledger entries within credit_transactions

ECC Credit Earning Activities

Students may earn limited ECC credits through engagement with non-clinical wellbeing activities designed to promote emotional self-regulation and platform engagement.

Eligible earning activities include:

• Sound Therapy
• Wreck the Buddy
• Tibetan Bowl interaction
• Quest Card completion

These activities trigger credit earning events through the engagement system.

Daily ECC Earning Cap

To prevent credit farming or misuse, the platform enforces a daily earning cap.

Maximum ECC earnable per user per day:

5 ECC

Any additional engagement activity beyond the cap will not generate additional credits until the next daily reset cycle (UTC midnight).

ECC Low Balance Prompt

When a student's wallet balance falls below a defined threshold, the platform provides a gentle notification encouraging credit replenishment.

Trigger Condition:

wallet_balance < 5 ECC

User Prompt:

“Your care energy is low. Refill gently.”

Students may replenish credits through institutional grants, engagement earnings, or ECC bundle purchases where enabled.

ECC Bundle Packs

ECC bundle packs allowing students to purchase additional credits within the application.

Purchases are processed through the platform’s payment gateway (Razorpay integration).

Bundle purchase events create immutable credit grant entries within credit_transactions.

ECC Stability Pool

The ECC Stability Pool is a platform-level safety mechanism designed to ensure that students who temporarily reach zero credits can still access essential support services.

Each student account contributes a small automated credit allocation into the shared pool.

Contribution rule:

1 ECC automatically contributed per student per month

The pooled credits are used exclusively for the following cases:

• Funding Peer Connect sessions for students whose ECC balance has reached zero
• Covering emergency Expert Appointment sessions when a crisis-level event occurs
• Ensuring that no student is completely locked out of wellbeing support due to credit depletion

Pool usage is controlled by internal system rules and cannot be manually accessed by users.

All pool allocations are recorded as system-issued credit transactions for audit transparency.

ECC Governance Rules

The following governance constraints apply to the ECC system:

• ECC cannot be transferred between students
• ECC cannot be withdrawn or converted to currency
• ECC balance is derived exclusively from immutable ledger records
• ECC Stability Pool usage is system-controlled and logged
• Institutions may configure allocation limits but cannot override ledger integrity

ETERNIA — Technical Specification v3.0  |  Modular Monolith Edition  |  Confidential

Enterprise quality. Startup economics. Built to scale.